Official project name : Smart Pharma-Supply System

Project sponsor: PharmaTech Solutions Company

Project manager: Mina Agaiby

Purpose of the project: To streamline medicine supply chains, eliminate critical drug shortages, and help pharmacies easily manage inventory and track medicine expiration dates in real-time..

Business case

The Smart Pharma-Supply system is designed to digitalize the pharmaceutical distribution network. It will allow pharmacy owners and hospital supply managers to search for missing medicines across verified suppliers, automate re-ordering processes, and get alerts before items expire. The system will feature an intuitive dashboard, interactive inventory charts, and dynamic reporting to minimize human error and save operational costs for healthcare providers.

Key deliverables

  A Mobile Application (Android and iOS) for pharmacy owners.

Project milestones

  Requirements Review: Requirements specifications are complete, correct, approved, and suitable. (Target Date: 15/11/2026)

  Critical Design Review: System architecture, database schema, and UI/UX designs are fully approved for development. (Target Date: 30/11/2026)

  System Test Review: Software passes full integration, security, and performance testing. (Target Date: 20/12/2026)

  Product Operational: System is deployed live on cloud servers and ready for users. (Target Date: 30/12/2026)

Project resources

  Staff: 2 Full-stack Web Developers, 1 Mobile App Developer, 1 UI/UX Designer, 1 QA Tester.

  Hardware: 5 Laptops, High-speed local testing router.

  Software: IDE Licenses (VS Code / Visual Studio), Cloud Hosting (AWS/Azure), Database (PostgreSQL/SQL Server).

Budget

Budget allocated for this project is 35,000 EGP.

Constraints

  The project must be delivered within the assigned budget of 35,000 EGP.

  The final operational system must be delivered on or before 30/12/2026.

  High security and privacy protocols must be strictly implemented to protect medical sales data

High level risks

  Scope Creep: Uncontrolled addition of extra feature requests during the development phase.

  Data Security Risks: Vulnerabilities in user authentication or data storage.

  Requirements Misunderstanding: Miscommunication between development team and pharmacy domain experts.